College Discovery Platform — Complete Project Documentation

1. Project Overview

Objective

Build a production-grade MVP similar to:

- Careers360

- Collegedunia

Core features:

- College discovery

- Search & filters

- College details

- College comparison

- Authentication

- Save colleges

2. Final Tech Stack

Frontend

- Next.js 15

- TypeScript

- Tailwind CSS

- shadcn/ui

- TanStack Query

- Axios

Backend

- Express.js

- TypeScript

- Prisma ORM

- JWT Authentication

Database

- PostgreSQL

Deployment

Frontend:

- Vercel

Backend:

- Railway

Database:

- Neon

3. Features Selected

1. College Listing + Search

Includes

- Search by name

- Filters:

  - Location

  - Fees

- Pagination

- Responsive cards

2. College Detail Page

Includes

- Overview

- Courses

- Placements

- Reviews

3. Compare Colleges

Includes

- Compare 2–3 colleges

- Comparison table:

  - Fees

  - Rating

  - Placements

  - Location

4. Auth + Saved Colleges

Includes

- Signup/Login

- JWT Auth

- Save colleges

- View saved colleges

4. Final Folder Structure

Frontend Structure

frontend/

│

├── src/

│   ├── app/

│   │   ├── colleges/

│   │   │   ├── page.tsx

│   │   │   └── [id]/

│   │   │       └── page.tsx

│   │   │

│   │   ├── compare/

│   │   │   └── page.tsx

│   │   │

│   │   ├── login/

│   │   │   └── page.tsx

│   │   │

│   │   ├── signup/

│   │   │   └── page.tsx

│   │   │

│   │   ├── saved/

│   │   │   └── page.tsx

│   │   │

│   │   ├── layout.tsx

│   │   └── page.tsx

│   │

│   ├── components/

│   │   ├── Navbar.tsx

│   │   ├── CollegeCard.tsx

│   │   ├── SearchBar.tsx

│   │   ├── FilterSidebar.tsx

│   │   ├── CompareTable.tsx

│   │   ├── ReviewCard.tsx

│   │   └── Pagination.tsx

│   │

│   ├── services/

│   │   ├── api.ts

│   │   └── college.service.ts

│   │

│   ├── hooks/

│   │   └── useColleges.ts

│   │

│   ├── store/

│   │   └── compareStore.ts

│   │

│   ├── types/

│   │   └── college.ts

│   │

│   └── lib/

│       └── utils.ts

Backend Structure

backend/

│

├── prisma/

│   ├── schema.prisma

│   └── seed.ts

│

├── src/

│   ├── controllers/

│   │   ├── college.controller.ts

│   │   ├── auth.controller.ts

│   │   └── saved.controller.ts

│   │

│   ├── routes/

│   │   ├── college.routes.ts

│   │   ├── auth.routes.ts

│   │   └── saved.routes.ts

│   │

│   ├── middleware/

│   │   └── auth.middleware.ts

│   │

│   ├── prisma/

│   │   └── client.ts

│   │

│   ├── utils/

│   │   └── jwt.ts

│   │

│   └── index.ts

5. Database Design

Final Prisma Schema

generator client {

provider = "prisma-client-js"

}

datasource db {

provider = "postgresql"

url      = env("DATABASE_URL")

}

model College {

id                  Int      @id @default(autoincrement())

name                String

location            String

fees                Int

rating              Float

placementPercentage Int

description         String

imageUrl            String

courses Course[]

reviews Review[]

savedBy SavedCollege[]

}

model Course {

id         Int      @id @default(autoincrement())

name       String

duration   String

fees       Int

collegeId  Int

college    College @relation(fields: [collegeId], references: [id])

}

model Review {

id         Int      @id @default(autoincrement())

userName   String

rating     Float

comment    String

collegeId  Int

college    College @relation(fields: [collegeId], references: [id])

}

model User {

id        Int      @id @default(autoincrement())

name      String

email     String   @unique

password  String

savedColleges SavedCollege[]

}

model SavedCollege {

id         Int      @id @default(autoincrement())

userId     Int

collegeId  Int

user       User     @relation(fields: [userId], references: [id])

college    College  @relation(fields: [collegeId], references: [id])

@@unique([userId, collegeId])

}

6. Backend API Documentation

Base URL

http://localhost:5000/api

COLLEGE APIs

Get All Colleges

GET /colleges

Query Params

?page=1

&limit=10

&search=iit

&location=Delhi

&minFees=50000

&maxFees=300000

Get Single College

GET /colleges/:id

Returns:

- college details

- courses

- reviews

Compare Colleges

POST /colleges/compare

Body

{

"collegeIds": [1,2,3]

}

AUTH APIs

Signup

POST /auth/signup

Body

{

"name": "John",

"email": "john@gmail.com",

"password": "123456"

}

Login

POST /auth/login

Returns:

{

"token": "jwt_token"

}

SAVED APIs

Save College

POST /saved/:collegeId

Get Saved Colleges

GET /saved

Remove Saved

DELETE /saved/:collegeId

7. Backend Implementation Plan

PHASE 1 — Database & Seed

Tasks

- Setup schema

- Push DB

- Generate Prisma client

- Create seed script

- Insert 50 colleges

PHASE 2 — College APIs

Build:

- getAllColleges

- getCollegeById

- compareColleges

Features

- Pagination

- Search

- Filters

PHASE 3 — Auth

Build:

- signup

- login

- JWT middleware

PHASE 4 — Saved Colleges

Build:

- save college

- remove saved

- get saved

8. Frontend Implementation Plan

PAGE 1 — Home Page

Route

/colleges

Components

- Navbar

- SearchBar

- FilterSidebar

- CollegeCard

- Pagination

PAGE 2 — Detail Page

Route

/colleges/[id]

Sections

- Overview

- Courses

- Placements

- Reviews

PAGE 3 — Compare Page

Route

/compare

Components

- CompareTable

PAGE 4 — Auth

Routes

/login

/signup

PAGE 5 — Saved Colleges

Route

/saved

9. UI Design Guidelines

Color Palette

Primary

Blue

Secondary

Slate

Typography

Use:

- Geist font

- Proper spacing

- Large headings

Card Design

Each college card should include:

- Image

- Name

- Location

- Fees

- Rating

- Buttons:

  - Compare

  - Save

  - View Details

10. Compare Feature Logic

Zustand Store

Store:

selectedColleges[]

Max:

3 colleges

Workflow:

- Add compare

- Navigate to compare page

- Render table

11. Search & Filter Logic

Backend Filtering

Use Prisma:

where: {

name: {

contains: search,

mode: "insensitive"

}

}

Fees Filter

fees: {

gte: minFees,

lte: maxFees

}

Pagination

skip: (page - 1) * limit

take: limit

12. Authentication Flow

Signup

- Hash password using bcrypt

Login

- Verify password

- Generate JWT

Protected Routes

Use middleware:

Authorization: Bearer TOKEN

13. Seed Script Plan

Generate:

- 50–100 colleges

Include:

- IITs

- NITs

- Private colleges

- Medical colleges

Each college:

- courses

- reviews

14. Deployment Documentation

Frontend Deployment

Deploy frontend:

- Vercel

Add env:

NEXT_PUBLIC_API_URL=

Backend Deployment

Deploy backend:

- Railway

Add env:

DATABASE_URL=

JWT_SECRET=

15. Important Production Features

Must Have

✅ Loading states
✅ Error handling
✅ Responsive design
✅ Empty states
✅ Toast notifications
✅ JWT auth
✅ Proper API structure

18. Final Evaluation Checklist

Backend

- APIs working

- Prisma connected

- Pagination

- Filters

- JWT auth

Frontend

- Responsive

- Search works

- Compare works

- Saved colleges work

Deployment

- Frontend live

- Backend live

- Database connected